Elkton City Council
Special Meeting Minutes
August 18, 2025

The special meeting of the Elkton City Council was called to order at 6:00 PM by Council President David Bierman.  Council members present were Brooke Greve, Emily Schelske and Rick Weible.  Also, in attendance Jeff McCormick from SPN and Steve Britzman, City Attorney, Colin Paulsen and Matt Sandoze from J & J Earthworks.  The purpose of this meeting was to get all parties on the same page and close out the Phase II project.  
	Motion by Weible, second by Schelske to approve the agenda.  All in favor – motion carried.
	To start off the discussion, it was verified that the point of contact for J & J Earthworks is the engineers at SPN appointed to the project with the main point of contact Jeff McCormick.  J & J had concerns about items continued to be put on the punch list.  McCormick stated that when a project drags on like this one did, things tend to continue to come up.  The final punch list dated 7/17/25, each item was discussed in regard to the expectation to be completed and accepted. 
	Paulsen brought up liquidated damages and request the council to reconsider.  The council informed Paulsen that these were determined based on the fact final completion wasn’t met in 2024, with no communication from J & J Earthworks.  Paulsen stated that he would have the items on the punch list done in the next 2 weeks, before the next council meeting.
	With no further business before the council, the meeting was adjourned at 7:38 PM with a motion from Greve, second by Weible.  All in favor - motion carried.